## Slide 1: Meeting of the Technical Steering Committee of the Akraino Edge Stack Project
July 30th, 2019

## Slide 2: TSC Voting Member Roll Call
Member Company | Voting Member Name | Contact info
Arm | Tina Tsou | tina.tsou@arm.com
AT&T | Kandan Kathirvel | kk0563@att.com
Dell | Tim Epkes | tim_epkes@dell.com
Ericsson | Torbjörn Keisu | torbjorn.keisu@ericsson.com
Huawei | Wenjing Chu | wchu@futurewei.com
Intel | Srini Adedepalli | srinivasa.r.addepalli@intel.com
Inwinstack | Thor Chin | thor.c@inwinstack.com
Juniper | Sukhdev Kapur | sukhdev@juniper.net
Nokia | Tapio Tallgren | tapio.tallgren@nokia.com
NTT | Takeshi Kuwahara | kuwahara.takeshi@lab.ntt.co.jp
Qualcomm | Shahid Khan | shahidk@qti.qualcomm.com
Radisys | Prakash Siva | psiva@radisys.com
Red Hat | Frank Zdarsky | fzdarsky@redhat.com
Seagate Technologies | Tim Walker | tim.t.walker@seagate.com
WindRiver | Dariush Eslimi | dariush.eslimi@windriver.com
Notes: Last Update: September 26, 2018

## Slide 3: Agenda
8/19-20 Summit Agenda Discussions
Recap from 7/25 TSC Meeting
  TSC approved Mandatory Tests Proposed by Blueprint Validation Feature Project
  TSC approved Cost Estimate for Akraino UI VM hosted by LF
  TSC approved Tencent Blueprint – AIoT in Smart Office part of ELIOT Family
  TSC approved Family Level PTLs, Voter and TSC Candidacy Eligibility Criteria
Criteria and Milestones for “Mature” Release 2
  Release 2 Date is Nov 30th 2019, and hence all the projects intending to be part of Rel 2 should meet all the release criteria by Oct 31st as per proposal presented by Documentation Sub-Committee on 7/25 (Sujata)
TSC Member Election Updates – Target Election by August 15-16, 2019
PTL Update

## Slide 4: TSC Member Election Process On-Going
TSC member election Target August 15-16, 2019
  From technical charter (Section 2b): “The TSC will institute a plan to transition to election based membership on the TSC from among the active Contributors to the Project by six months following the inception of the Project or such other time as determined by the TSC” https://wiki.akraino.org/download/attachments/4456453/Akraino%20Edge%20Stack%20Technical%20Charter_November%201%2C%202018.pdf?version=1&modificationDate=1542252002000&api=v2
  Further process defined in section “4.4.3 TSC Election Mechanics” in Community document https://wiki.akraino.org/display/AK/Akraino+Technical+Community+Document#AkrainoTechnicalCommunityDocument-4.4.3TSCElectionMechanics
  Need TSC volunteers to assist to organize the election
  All Candidate Members should self-nominate and fill up the table entries in https://wiki.akraino.org/display/AK/TSC+Member+Election+for+2019-2020 considering the past 12-month period
  TSC will review and vote to approve candidature following the guidelines in technical charter and technical community document

## Slide 5: Akraino Summit (8/19-20) Agenda
1. R1 blueprints to demo and present their BP
2. R2 blueprints (in dev) to show case what is coming next
3. Breakout sessions on technical topics
    a. API
    b. LF Edge project collaborations
    c. Backlog discussion of each BP and Feature projects
    d. Other technical topics
4. Focus on R2 Requirements for Blueprints

## Slide 6: PTL Update
PTLs to provide updates on the status of the Blueprints and Feature Projects
Blueprint | Winner of PTL Election
SEBA | Aaron Byrd- AT&T
Serverless | Itamar Eshet- AT&T
Unicycle | David Plunkett- AT&T
Rover | David Plunkett- AT&T
OVS-DPDK | Rakesh Bohra- Ericsson
Tungsten Fabric | Sukdev Kapur - Juniper
Edge Video Processing | Adnan Saleem- Radisys
Enterprise Edge Lightweight and IoT | Khemendra Kumar- Huawei
ELIOT SD-WAN/WAN Edge/uCPE | Khemendra Kumar- Huawei
IEC Type 1 | Trevor Tao (ARM)
IEC Type 2 | Xinhuli (VMWare)
IEC Type 4 | Wenping Ying (HTC)
Industrial Edge | Yolanda Robla – Red Hat
Provider Access Edge | Yolada Robla – Red Hat
Micro MEC | Tapio Tallgren- Nokia
Radio Edge Cloud | Paul Carver- AT&T
Starling X | Bill Zvonar- Wind River
Time Critical Edge | Shane Dewing- Intel
Connected Vehicle | Robert Qiu- Tencent
Feature Project | Winner of PTL Elected
Akraino Portal | Mike Hunter – AT&T
Cluster Health & Overload Monitoring Platform (CHOMP) | Mike Hunter – AT&T
Support of OVS-DPK in Airship | Georg Kunz – Ericsson
Blueprint Validation Framework | Tapio Tallgren - Nokia
Akraino Profiling | Helloway He - Huawei
Regional Controller | Bob Eby – AT&T
API Gateway | Thor Chin - Inwinstack
MEC API Framework | Lokanath Padhu - Nokia
Blueprint | Winner of PTL Elected
AI/ML and AR/VR Apps for Edge | Vikram Siwach - MobiledgeX
Integrated Cloud Native NFV/App Stack | Kuralamudhan Ramakrishnan - Intel
ELIOT AIoT in Smart Office Blueprint |